**Meeting Minutes**

22/03/2021

Blinker

|  |  |
| --- | --- |
| Attendance | |
| David | YES |
| Deepu | YES |
| Sander | YES |
| Sanjana | YES |
| Snigdha | YES |

1. Start of iteration 2
2. Checked mark for iter 1
3. Priority 1, fix code in iteration 1 to make it perfect
4. David and Sander fix iteration 1, and do style
   1. Use fixtures
   2. Ensure the pipeline
5. Iteration 2
   1. Auth Functions to be completed first
6. Distribution of tasks
   1. Giving each function a score for difficulty, and whether they were completed in iteration 1, then splitting it up based on that
7. Complete first
   1. Auth
   2. User
   3. Search
   4. Admin
8. Discussed branch use
   1. Branch out each priority/group within priority
9. Meeting on Thursday, if anything goes wrong
   1. Else, meeting on Monday 29/3

---PHASE 1 (finish by Tueday 23/3)

fix iteration 1 errors   
fix pylint   
merge repeated code into seperate function  
fix pytest.fixtures

ADD token checking function

---PHASE 2 (finish by Thursday 25/3)

auth/logout/v1  
user/profile/v2  
user/profile/setname/v2  
user/profile/setemail/v2  
user/profile/sethandle/v1  
users/all/v1

admin/user/remove/v1  
admin/userpermission/change/v1

Update ALL old functions

---PHASE 3 (finish by Monday 29/3)

message/send/v2  
message/edit/v2  
message/remove/v1  
message/share/v1  
message/senddm/v1

dm/details/v1  
dm/list/v1  
dm/create/v1  
dm/remove/v1  
dm/invite/v1  
dm/leave/v1  
dm/messages/v1

notifications/get/v1  
search/v2  
channel/addowner/v1  
channel/removeowner/v1  
channel/leave/v1

---PHASE 4 (finish by Thursday 1/4)

Implement web server https

Estimated Difficulty Scores - Iteration 2 Task list

auth.py

auth/login/v2

auth/register/v2

auth/logout/v1

channel.py – easy

channel/invite/v2

channel/details/v2

channel/messages/v2

channel/join/v2

channel/addowner/v1

channel/removeowner/v1

channel/leave/v1

channels.py - easy

channels/list/v2

channels/listall/v2

channels/create/v2

message.py – medium

message/send/v2 - medium

message/edit/v2 - easy

message/remove/v1 - easy

message/share/v1 - medium

message/senddm/v1 -

dm (in message file or seperate file?) - medium

dm/details/v1 - easy

dm/list/v1 - easy

dm/create/v1 - easy

dm/remove/v1 - easy

dm/invite/v1 - easy

dm/leave/v1 - easy

dm/messages/v1 - medium

user.py – easy

user/profile/v2

user/profile/setname/v2

user/profile/setemail/v2

user/profile/sethandle/v1

other.py

search/v2 – 1/3

clear/v1

admin/user/remove/v1

admin/userpermission/change/v1

notifications/get/v1

users/all/v1

server.py

setup routes